Halo Hair Salon App

Version 1 status review | Reviewed 27 September 2026 | Scope: non-AI application features

AI scope decision: AI analysis, face landmarks, hair segmentation, automated image-quality analysis, real virtual try-on, generated after-image processing, and AI background jobs are intentionally deferred. They are excluded from the Version 1 completion and pending counts below. The current AI module and UI scaffolding may remain in the codebase, but Version 1 does not depend on them.

Version 1 Completion Summary

Core salon operations are implemented and connected to the NestJS API and PostgreSQL for the flows listed below.

Area

Current status

Frontend

React application separated into screens and reusable components.

Backend

NestJS application separated into modules, controllers, DTOs, services, guards, and entities.

Database

PostgreSQL entities and TypeORM migrations are configured with startup migration execution.

Verification

Frontend and backend production builds pass in the current repository snapshot.

Completed Items

Authentication and workspace

•	
      Admin and guest login screens with role selection.

•	
      JWT access tokens and refresh-token rotation.

•	
      Logout and refresh-token revocation.

•	
      Role guards for admin-only dashboard, consultation, salon, and moderation APIs.

•	
      Admin invite-code protection on registration.

•	
      Separate admin and guest navigation and workspace views.

•	
      Quick guide, notifications panel, responsive navigation, and back navigation.

Salon configuration and catalog

•	
      Salon profile with name and location.

•	
      Opening time, closing time, and closed-day configuration.

•	
      Service catalog with service name, duration, regular price, discount percentage, offer price, offer text, active status, and image URL.

•	
      Admin price-list editor with validation, save feedback, pagination, scrolling, search, and category filters.

•	
      Guest price-list view with active service filtering, pricing, duration, discounts, offer text, service images, search, category filters, pagination, and scrolling.

•	
      Stylist management with working days, leave dates, biography, and profile image URL.

•	
      Branch data model and admin branch management UI.

•	
      Database-backed salon theme, brand name, logo mark, logo URL, and theme colors.

Appointments and booking

•	
      Guest appointment creation with service, stylist, date, time, and notes.

•	
      Calendar-based date selection and available time-slot API.

•	
      Opening-hours and closed-day enforcement during booking.

•	
      Service-duration-aware slot generation and pricing persistence.

•	
      Stylist working-day, leave-date, and time-conflict validation.

•	
      Admin appointment queue and guest appointment list.

•	
      Admin confirmation, guest/admin cancellation, and rescheduling workflows.

•	
      Appointment status updates reflected through API refresh and admin notifications.

•	
      Appointment ownership checks for guest users.

Customer records and salon operations

•	
      Hair Passport API and screen.

•	
      Customer profile editing for name, location, hair texture, hair length, and preferred stylist.

•	
      Stylist notes and saved preferences.

•	
      Saved styles and service/appointment history display.

•	
      Before-and-after section with full-size image lightbox for stored image values.

•	
      Admin customer search and studio activity dashboard.

•	
      Basic consultation count, service conversion, average visit value, customer, service, and recent consultation data.

Reviews, preferences, and API tooling

•	
      Guest rating and review submission screen.

•	
      Admin review moderation with publish and reject actions.

•	
      Database-backed review status and duplicate-review protection per appointment.

•	
      Notification preference screen for email, SMS, and WhatsApp opt-in values.

•	
      Swagger documentation for current authentication, appointment, salon, consultation, passport, dashboard, AI, and review APIs.

•	
      DTO validation and global NestJS validation pipe for key request bodies.

•	
      Top-right toast feedback for save, error, and workflow messages.

Pending Items for Version 1

These are the remaining non-AI items required to call the application production-ready.

Booking and salon operations

1.	
      Allow guests to select a branch during appointment booking.

2.	
      Apply branch-specific opening hours, closed days, services, and stylists instead of using one global salon configuration.

3.	
      Add branch editing for address, contact details, hours, and active/inactive status.

4.	
      Replace prompt-based rescheduling with a calendar and available-slot flow.

5.	
      Add stronger server-side validation for all salon configuration fields, including valid time ranges and duplicate names.

Customer accounts and history

6.	
      Complete customer account editing outside the Hair Passport, including email and phone management.

7.	
      Add complete customer history filtering by date, service, stylist, branch, and status.

8.	
      Add customer search filters, export, and pagination for large salon datasets.

9.	
      Connect customer profile and appointment history to a stable user/customer identity model rather than display-name fallbacks.

Payments and notifications

10.	
      Integrate a payment provider with payment intents, webhooks, refunds, and idempotency.

11.	
      Persist payment status, transaction reference, tax, discount, total, and invoice number.

12.	
      Build downloadable and printable invoice screens.

13.	
      Implement actual email confirmations and reminders.

14.	
      Implement SMS and WhatsApp notifications through a provider.

15.	
      Add notification delivery status, retries, templates, and opt-out enforcement.

Media and file handling

16.	
      Move uploaded images from base64 or public URL usage to private cloud/object storage.

17.	
      Add file type, file size, dimensions, malware/security, and content validation.

18.	
      Add signed/private image URLs and access control.

19.	
      Add image deletion, retention, consent, and account-deletion cleanup workflows.

20.	
      Add service and stylist image upload rather than URL-only fields.

Security and compliance

21.	
      Remove empty-login behavior before production and remove demo credential fallbacks.

22.	
      Complete Google login only when that provider is intentionally brought back into scope.

23.	
      Add password reset and email verification.

24.	
      Replace development JWT secrets and invite codes with managed production secrets.

25.	
      Move CORS origins and upload limits to environment configuration.

26.	
      Add rate limiting, security headers, request size controls, and abuse protection.

27.	
      Add audit logs for admin access, customer-record changes, appointment changes, moderation, and data deletion.

28.	
      Add explicit likeness/image-processing consent and privacy/retention messaging for any stored customer image.

Reporting, quality, and delivery

29.	
      Expand dashboard analytics to revenue by date, branch, service, stylist, booking status, and cancellation.

30.	
      Add staff performance metrics and operational reports.

31.	
      Add backend unit tests and API integration tests.

32.	
      Add frontend component tests and end-to-end booking/authentication tests.

33.	
      Add webhook, authorization, validation, and appointment-conflict test coverage.

34.	
      Add structured logging, health checks, error monitoring, and alerting.

35.	
      Add separate development, staging, and production configuration.

36.	
      Deploy frontend, backend, and managed PostgreSQL.

37.	
      Configure domain, HTTPS, database backups, migration pipeline, CI/CD, and rollback procedure.

38.	
      Run load testing, recovery testing, and a production readiness review.

Deferred Beyond Version 1: AI

•	
      Real vision-model analysis.

•	
      Face landmarks and confidence scoring.

•	
      Hair segmentation and automated condition analysis.

•	
      Automated image-quality scoring and retake guidance.

•	
      Real generative after-image or virtual try-on provider.

•	
      Asynchronous AI jobs, queues, retries, quotas, and failure handling.

•	
      AI provider abstraction and production model operations.

Recommended Version 1 Order

1.	
      Finish branch-aware booking and replace demo authentication behavior.

2.	
      Finish payment records, invoices, and notification delivery.

3.	
      Secure image storage and upload validation.

4.	
      Add security controls, audit logs, and automated tests.

5.	
      Complete staging, deployment, backups, HTTPS, monitoring, and recovery checks.

This document reflects the codebase review at the date shown above. AI items are intentionally excluded from the Version 1 readiness decision.